Contents

Project Development Plan	1

Phase 1: Back Office Development	1

Phase Objective	2

Proposed System Architecture	2

2-Week Development Plan	2

🔹 Week 1 – Backend Foundation & Database Design	2

🔹 Week 2 – Admin Functional Modules	4

Suggested Database Structure	5

Security Implementation	6

Expected Deliverables After 2 Weeks	7

Optional Enhancements (If Time Permits)	7

# Project Development Plan

Project Name: MSL Recruitment System

## Phase 1: Back Office Development

Technology Stack:

- Backend: ASP.NET Core

- Language: C#

- Database: Oracle Database

- ORM: Entity Framework Core (Oracle Provider)

- API Style: RESTful API

Phase Objective

To develop a secure and scalable backend system for the Back Office (Admin Module) that connects the existing frontend (HTML, CSS, JS) to an Oracle database.

This phase focuses on:

- Admin authentication

- User management (Clients & Seekers)

- Job management

- Application tracking

- Dashboard analytics

### Proposed System Architecture

Frontend (HTML / CSS / JS)
⬇
ASP.NET Core Web API
⬇
Entity Framework Core
⬇
Oracle Database

## 2-Week Development Plan

### 🔹 Week 1 – Backend Foundation & Database Design

Day 1 – Project Initialization

- Create ASP.NET Core Web API project

- Configure project structure:

  - Controllers

  - Services

  - Repositories

  - Models

  - DTOs

- Setup dependency injection

- Configure environment settings

Day 2 – Oracle Database Setup

- Create Oracle schema

- Define tables:

  - Users

  - Roles

  - Jobs

  - Applications

- Define:

  - Primary keys

  - Foreign keys

  - Constraints

  - Indexes

Day 3 – Entity Framework Configuration

- Install Oracle EF Core provider

- Configure DbContext

- Create entity models

- Implement migrations

- Test database connection

Day 4 – User & Role Module

- Implement Role entity (Admin, Client, Seeker)

- Implement User entity

- Add:

  - Password hashing

  - Status field (Active / Pending / Blocked)

- Create CRUD APIs for user management

Day 5 – Authentication & Authorization

- Implement JWT Authentication

- Create login endpoint

- Implement Role-based authorization

- Secure admin-only endpoints

- Test authentication flow

### 🔹 Week 2 – Admin Functional Modules

Day 6 – Admin Dashboard APIs

Create endpoints for:

- Total seekers count

- Total clients count

- Total jobs

- Total applications

- Active vs inactive users

Day 7–8 – Client Management Module

Admin should be able to:

- View all clients

- Approve / Reject client accounts

- Activate / Deactivate clients

- View client job postings

Day 9–10 – Job Management Module

Admin functionalities:

- View all job posts

- Approve / Reject jobs

- Delete jobs

- Filter jobs by status

Day 11–12 – Application Management

Admin can:

- View all applications

- Track application status

- View seeker details

- Filter applications by job

Day 13 – Validation & Error Handling

- Implement global exception handling

- Add model validation

- Improve API response structure

- Logging configuration

Day 14 – Testing & Final Review

- API testing using Postman

- Test authentication & authorization

- Validate foreign key relationships

- Performance testing

- Final bug fixing

Suggested Database Structure

USERS

- UserId (PK)

- FullName

- Email

- PasswordHash

- RoleId (FK)

- Status

- CreatedAt

ROLES

- RoleId (PK)

- RoleName (Admin, Client, Seeker)

JOBS

- JobId (PK)

- ClientId (FK)

- Title

- Description

- Location

- Salary

- Status

- CreatedAt

APPLICATIONS

- ApplicationId (PK)

- JobId (FK)

- SeekerId (FK)

- AppliedDate

- Status

## Security Implementation

- JWT Token authentication

- Role-based access control

- Password hashing (BCrypt)

- Input validation

- Global exception handling

- Secure configuration management

## Expected Deliverables After 2 Weeks

- Fully functional ASP.NET Core Web API

- Oracle database schema created

- Admin authentication system working

- Admin dashboard operational

- Client & job management implemented

- Tested and documented APIs

Optional Enhancements (If Time Permits)

- Pagination & filtering

- Search functionality

- Audit logging

- Swagger API documentation

- Basic rate limiting